# Kerus Tours & Travellers

Table of Contents

# KERUS TOURS & TRAVELLERS

## Internal Strategic Blueprint — Engineering & Execution Intelligence

Document purpose: the operational master document for transforming Kerus Tours & Travellers from a phone-number-only business into a digitally enabled mobility and travel company. Audience: Parmenas Digital delivery team; shared selectively with Kerus management. Owner: Digital Transformation & Growth Partner (Parmenas Digital) Version: v0.9 (draft for Phase 0 validation) · Date: 13 August 2026 Companion document: 01-executive-proposal.md (client-facing). The two documents are consistent; this one is deeper and is NOT intended to be presented as-is.

Verification legend (same as the proposal): [V] verified via cited source · [O] observed · [I] inferred · [R] recommended · [TBC] to be confirmed with Kerus.

## Contents

- Research & Evidence Base

- Discovery Checklist (Phase 0 inputs)

- Brand System — Full Specification

- Digital Ecosystem & Technical Architecture

- Website Information Architecture & Page Specs

- SEO Architecture

- Content System & Production Workflow

- WhatsApp Commerce Architecture

- CRM Data Model

- Automation Workflows

- Analytics & KPI Framework

- Trust, Legal & Compliance

- Implementation Dependencies & Client Inputs

- Governance & Operating Model

- Risk Register

- Expansion Opportunities & Gating Criteria

- Partnership Playbook

- Implementation Roadmap — Phase Detail

- 90-Day Execution Plan (Week by Week)

- 12-Month & 3–5 Year Technical Evolution

- Appendix A — Sources

- Appendix B — Phase 0 Discovery Questions for Rhoda

# 1. Research & Evidence Base

### 1.1 Audit findings (public research, August 2026)

| # | Finding | Status | Evidence |
| --- | --- | --- | --- |
| 1 | No website found for Kerus Tours & Travellers | [O] | Searches of brand name, variations, and .ke/.com returns nothing owned by the business |
| 2 | No Google Business Profile found | [O] | Branded searches surface no Maps listing |
| 3 | No official social accounts found | [O] | TikTok/IG/FB/YT/LinkedIn searches return no business accounts |
| 4 | No public reviews found | [O] | No Google/Facebook/TripAdvisor presence under the name |
| 5 | Branded SERP owned by unrelated brands | [O] | “Keru Safaris & Tours” (Nairobi safari co.), “Kerus Global” (SA charity), “KR Travel & Tours” (Malaysia) occupy the space |
| 6 | Sales personality “Patrick” | [TBC] | Public reporting identifies Patrick Riang’a (“Patrick Car Dealer”) as Nairobi’s best-known social-media car-sales personality; link to Kerus not verifiable from public sources |
| 7 | Kenya arrivals 2024: 2,394,376 (+14.7% YoY) | [V] | KNBS Economic Survey 2025 via Eastleigh Voice |
| 8 | JKIA arrivals 2024: ~1.62M (67.8% of inbound) | [V] | TRI Annual Tourism Sector Performance Report 2024 |
| 9 | JKIA+MIA 2025 combined: 1,955,000 visitors | [V] | KNBS data via The Star (June 2026) |
| 10 | WhatsApp ≈97% penetration among Kenyan internet users | [V] | Third-party reports citing DataReportal/Meta (link in Appendix A) |
| 11 | Nairobi car-hire market rates (KES/day by class) | [V] | 2026 price guide (Appendix A) |
| 12 | Competitor review counts: Kellymax 4.9★/304, Unicorn 4.6★/149, Hire N’ Drive 4.3★/111, Isura 4.9★/92, Avenue 4.3★/126 | [V] | Third-party directories + company site (Appendix A) |
| 13 | Website build cost benchmarks KES | [V] | Teracreations & Oracom 2025 guides (Appendix A) |

### 1.2 Strategic implications

- Name claim: “Kerus” is short, distinctive and currently unclaimed → register kerus.co.ke + kerus.com (or nearest available) + all social handles in ONE sitting (Phase 1, day 1). Treat the near-miss brand “Keru Safaris” as a live differentiator requirement: wordmark must render as KERUS, meta titles always carry the full name.

- Patrick context: the audience exists; the assets do not. Whatever the verified relationship [TBC], the strategy converts attention into owned demand. Do NOT build the plan on any single personality; build it on infrastructure that captures attention from any source.

- Category review counts are low (tens to low hundreds): a disciplined review engine reaches category leadership in 6–12 months — one of the fastest compounding wins available.

# 2. Discovery Checklist (Phase 0 inputs)

Everything below is [TBC] and blocks full execution until confirmed:

| Domain | Items |
| --- | --- |
| Legal & business | Registered business name & certificate; owner details; physical address; insurance provider & cover type (comprehensive, PSV if chauffeur); NTSA licence status; current banking/M-Pesa Paybill or Till |
| Fleet | Full list: make/model/year/reg, self-drive vs chauffeur only, current rates per vehicle, photos (or photo shoot needed), maintenance schedule, GPS/tracker status |
| Operations | Current booking process end-to-end; who answers the phone/WhatsApp; deposit policy; cancellation policy; driver pool (if any); delivery/collection capability |
| Customers | Rough mix: tourists vs domestic vs corporate; top 10 repeat customers; any existing records (ledger/phone) |
| Marketing history | Any prior pages/accounts (even dormant); the Patrick exposure details & metrics if available; any ad spend history |
| Data protection | ODPC registration status (Kenya Data Protection Act 2019); consent practices |

# 3. Brand System — Full Specification

### 3.1 Identity

- Name: KERUS TOURS & TRAVELLERS — legal/long form; KERUS as the masterbrand wordmark; descriptor “Tours & Travellers” in lockup.

- Positioning statement: For travellers, families and organisations moving through Kenya, Kerus Tours & Travellers is the mobility partner that combines Kenyan hospitality with international rental standards — transparent pricing, documented and insured vehicles, and a booking experience built on WhatsApp and web — so every journey begins and ends with certainty.

- Promise: A documented, insured, on-time vehicle — and a human who answers, every time.

- Mission: Make hiring a vehicle in Kenya as trustworthy and effortless as booking a flight.

- Vision: East Africa’s most trusted digitally enabled mobility and travel brand.

### 3.2 Values (bilingual working set)

| Swahili | English | Behaviour |
| --- | --- | --- |
| Uhakika | Certainty | Written confirmations, no surprises |
| Uwazi | Transparency | Prices on the page; conditions disclosed |
| Huduma | Service | <5 min WhatsApp response; humans who care |
| Usalama | Safety | Insured, documented, maintained vehicles |
| Ukuaji | Progress | Measured improvement every month |

### 3.3 Voice & tone

- Clear, warm, competent. Short sentences. No hype, no “world-class!!!” energy, no fake urgency.

- Swahili greetings natural in WhatsApp/Status (“Karibu!”), English primary for web (international audience), bilingual where it adds warmth.

- Numbers and policy language are exact; marketing language is human.

### 3.4 Taglines (shortlist for Rhoda)

- “Mwendo wako. Uhakika wetu.” (Your journey. Our certainty.) — primary recommendation

- “Move with certainty.”

- “Driven by trust. Powered by Kenya.”

- “The road, on your terms.”

### 3.5 Visual system

| Token | Spec |
| --- | --- |
| Primary | Deep forest green #0B3D2E (ink/trust) |
| Accent | Warm gold #C89B3C (Kenyan light, premium) |
| Neutrals | Sand #F7F4EE, stone #E8E3D8, slate #1E2A26 |
| Typography | Display: Fraunces or Space Grotesk; Body: Inter |
| Imagery | Real fleet, real customers, real Kenyan roads; golden-hour editorial grade; no stock clichés |
| Motion | Subtle; map/route motifs; a “route line” graphic device across the brand |
| Logo | Wordmark KERUS + route-line mark; favicon; WhatsApp avatar; signage/magnetic decals for vehicles |

### 3.6 Founder brand (Rhoda)

Position: “The face of trustworthy mobility in Kenya.” Content arcs: her story (why she started), operations standards (how vehicles are prepped), customer interactions (real, consented), education (what renters should know), industry commentary (as confidence grows). Rules: authentic, no forced personal drama; every story ends with a service truth; never fabricate customer stories — all social proof is real and consented.

# 4. Digital Ecosystem & Technical Architecture

### 4.1 Reference architecture

[ CUSTOMER TOUCHPOINTS ]
 TikTok │ Instagram │ Facebook │ YouTube │ WhatsApp │ Google Search │ Maps │ Website
        └───────────────┬─────────────────────────────────────────────┘
                        ▼
   ┌────────────────────────────────────────────────────────────┐
   │  CAPTURE LAYER                                            │
   │  • Quote form (site)      • WhatsApp flows (App → API)    │
   │  • Click-to-call/WhatsApp deep links (wa.me/254…)          │
   │  • UTM-tagged links from every channel                    │
   └──────────────────────────┬─────────────────────────────────┘
                              ▼
   ┌────────────────────────────────────────────────────────────┐
   │  DATA LAYER                                               │
   │  CRM (HubSpot Free → Starter, or Zoho) + Google Sheets    │
   │  stage: Lead → Qualified → Quoted → Booked → Completed    │
   │  fields: source, vehicle, dates, value, channel, repeat   │
   └──────────┬──────────────────────────────────┬─────────────┘
              ▼                                  ▼
   [ ANALYTICS ]  GA4 + GSC + Looker Studio   [ OPERATIONS ]
        + Meta/TikTok pixels + call tracking     M-Pesa deposit
                                                 booking calendar
                                                 review engine

### 4.2 Technology decisions

| Decision | Recommendation | Rationale | Alternatives |
| --- | --- | --- | --- |
| Website platform | WordPress (block theme, e.g. Kadence) for launch | Fastest to ship; Kenyan talent pool; best-in-class local SEO plugins; Kerus owns it fully | Headless (Next.js/Sanity) only if a dev team is retained long-term |
| Booking | Tier 1 (mo 1–6): structured quote forms → WhatsApp/CRM. Tier 2 (mo 6+, when >30 quotes/mo): availability calendar + online deposit | Avoid building a booking engine before demand justifies it; M-Pesa via Daraja STK Push | Full custom booking app (only at Tier 3, fleet >30 & corporate dashboard needs) |
| Domain & email | kerus.co.ke primary; defensive .com; Google Workspace (hello@, bookings@, admin@) | Local trust signal + brand protection | — |
| Hosting | Managed WP hosting with CDN (Cloudflare in front); target LCP < 2.5s on 3G Nairobi | Speed = rankings + conversion | — |
| CRM | HubSpot free tier → paid as volume grows (or Zoho CRM) | Lead source tracking, pipelines, email+WhatsApp logging | — |
| WhatsApp | Stage 1: WhatsApp Business App (day 1). Stage 2: WhatsApp Business API via BSP (Twilio/360dialog) when >50 conversations/day or 2+ agents | API enables automation, templates, shared inbox | — |
| Analytics | GA4 + Search Console + Looker Studio + Meta & TikTok pixels + WhatsApp click tracking | One dashboard, six money questions | — |
| Payments | M-Pesa Paybill (or Till) + Daraja STK for deposit links; manual receipts via WhatsApp/PDF | Standard in market; low friction | Cards via payment gateway (only if diaspora/international share grows) |
| Reviews | Post-trip WhatsApp review link (Google review URL) + email follow-up + QR sticker in vehicles | Velocity engine | — |
| Content | Canva/CapCut for short video; phone-first production; 1 monthly pro shoot (fleet + founder) | Cost-efficient, authentic | — |

### 4.3 Account ownership rule

Every account is registered under Kerus’s business email, paid from Kerus’s M-Pesa/card, and documented in a shared credential vault (Bitwarden/1Password business). Parmenas Digital operates with delegated admin access — never as the owner of record. This is a hard rule, written into the governance model (§14).

# 5. Website Information Architecture & Page Specs

### 5.1 Sitemap

/                       Homepage
/fleet/                 Fleet index (filter by class/purpose)
/fleet/{vehicle}/       Vehicle detail (× fleet size)
/self-drive/            Self-drive hub (requirements, process)
/chauffeur/             Chauffeur services
/airport-transfers/     JKIA & Wilson transfers (fixed price table)
/tours/                 Tours & travel hub
/corporate/             Corporate & NGO hire
/long-term/             Monthly rentals
/events/                Weddings & events
/about/                 About + founder story
/why-kerus/             Differentiators + proof
/reviews/               Review wall + links
/faq/                   FAQ hub (schema'd)
/contact/               NAP, map, hours, channels
/quote/                 Multi-step quote form
/book/                  Deposit & confirmation
/blog/                  Travel intelligence
/blog/{slug}/           Articles
/legal/…                Terms, privacy, booking & cancellation policy

### 5.2 Page specification table (objective / target / intent / CTA / goal) — as in the Executive Proposal §7, extended with schema & SEO notes:

| Page | Schema | SEO notes |
| --- | --- | --- |
| Homepage | AutoRental + Organization | Title: “Car Hire Nairobi |
| Fleet | ItemList | Category subheads target “4x4 hire nairobi”, “suv hire kenya”, “van hire nairobi” |
| Vehicle detail | Product + Vehicle (makeModel, offers.priceSpecification, vehicleTransmission, fuelType) | Unique title/meta per vehicle: “{Model} Hire Nairobi — KES {rate}/day |
| Self-drive | FAQPage (requirements) | Cluster head for “self drive car hire Kenya” + requirement keywords |
| Airport transfers | FAQPage + price table | “airport transfer nairobi price”, “jkia to {area}” pages later |
| Tours | TouristTrip/ItemList per tour | “day trips from nairobi”, “safari from nairobi” |
| Reviews | Review aggregate (real reviews only — Google policy compliance) | Pulls real Google reviews via API/copy with consent |
| FAQ | FAQPage | The objection-removal page; interlinks every vehicle/rental term |
| Blog | Article | Pillar → cluster structure (§6) |

### 5.3 Non-functional requirements

- Mobile-first (≥85% of traffic will be mobile); LCP < 2.5s, CLS < 0.1 on 3G.

- Accessibility: contrast AA, alt text, keyboard navigation.

- Every CTA: UTM-tagged + event-tracked; WhatsApp links use wa.me with pre-filled text per vehicle/page (“Hi Kerus, I’m interested in the Toyota Prado (ref: PRADO-TX)…”).

- Pricing block on every vehicle page: daily/weekly/monthly rate, deposit, mileage policy, insurance note, “check availability” CTA. No hidden pricing — the category’s #1 trust gap.

- Multilingual: English at launch; Swahili version as Phase 4+ option if analytics justify.

# 6. SEO Architecture

### 6.1 Keyword cluster map (directional; refined in Phase 0 with keyword tools)

| Cluster | Head terms | Long-tail | Target page |
| --- | --- | --- | --- |
| Branded | kerus tours & travellers; kerus car hire | kerus tours & travellers nairobi | Home/About |
| Local self-drive | self drive car hire nairobi; car hire nairobi | affordable self drive nairobi; car hire nairobi cbd; car hire near me jkia | Home, /self-drive/, GBP |
| Vehicle/commercial | toyota prado hire nairobi; rav4 hire kenya; van hire nairobi | prado hire nairobi price; land cruiser hire kenya price | Vehicle pages |
| Transfers | airport transfer nairobi; jkia transfers | jkia to westlands transfer; wilson airport pickup | /airport-transfers/ |
| Chauffeur | chauffeur nairobi; driver hire nairobi | chauffeur driven car hire nairobi price | /chauffeur/ |
| Corporate/B2B | corporate car hire kenya; long term car rental nairobi | ngo car hire nairobi; monthly car rental kenya | /corporate/, /long-term/ |
| Events | wedding car hire nairobi | wedding car hire nairobi prices; event transport nairobi | /events/ |
| Informational | car hire requirements in kenya; self drive kenya rules | how much is car hire in nairobi; deposit for car hire kenya | /faq/, blog |
| Destination/travel | day trips from nairobi; lake naivasha day trip | nairobi to maasai mara road trip; hells gate self drive | Blog + /tours/ |

### 6.2 Execution pillars (no ranking promises — only the mechanisms that produce them)

- Technical: clean IA, schema everywhere, Core Web Vitals, sitemap + GSC from day 1, hreflang later if bilingual.

- Content: pillar posts (“The Complete Guide to Self-Drive Car Hire in Kenya”) + cluster articles, 2/month minimum, refreshed quarterly.

- Internal linking: every vehicle page ↔ FAQ ↔ relevant guide; blog → commercial pages (money flow).

- Local: GBP optimisation (categories, attributes, Q&A, weekly posts, photo naming), 30+ citations (BusinessList.co.ke, Yello, Cylex, TripAdvisor, Safaribookings, hotel/airport directories), NAP consistency audit.

- Reviews: velocity system (§8.6) — the strongest local ranking signal in this category.

- Digital PR: 1–2 placements/month — diaspora media (e.g. travel blogs, Facebook diaspora groups), tourism blogs, local business media; founder interviews.

- Measurement: GSC impressions/clicks per cluster; Looker Studio trend; monthly rank tracking on 25 money keywords (directional).

# 7. Content System & Production Workflow

### 7.1 Pillars × formats matrix

| Pillar | TikTok/Reels (3/wk) | YouTube (1/wk) | Blog (2/mo) | WhatsApp Status (daily) |
| --- | --- | --- | --- | --- |
| Fleet | Walkarounds, before/after prep | Full reviews | Vehicle comparison guides | Availability drops |
| Education | “3 things to check before self-drive” | “How car hire works in Kenya” | Pillar guides | Daily tip |
| Travel | Route reels | Road-trip vlogs | Destination guides | Trip moments |
| Trust | Customer interviews (consented) | Testimonials compilations | Customer stories | Review reposts |
| Behind the scenes | Vehicle prep, handovers | Operations day | Fleet care standards | Live ops |
| Founder | Rhoda’s story beats | Founder series | Founder essays | Personal notes |
| Offers | Promo cuts | — | Campaign pages | Flash offers |

### 7.2 The repurposing system (1 shoot → 10+ assets)

1 monthly production day (fleet + Rhoda + operations)
  → 1 YouTube long-form (8–15 min)
  → 3–5 vertical cuts (TikTok/Reels/Shorts)
  → 1 blog guide (embed video)
  → 5–7 WhatsApp Status clips
  → 2–3 GBP posts
  → email/status broadcast (list, with consent)

### 7.3 Production roles & cadence

- Rhoda / ops team: phones, daily — raw moments, status updates, customer service clips.

- Content lead (retainer): edits, captions, calendar, posting, repurposing.

- Monthly pro shoot: fleet beauty shots + founder portraits (bank of 12 months of assets).

- Calendar: monthly content plan approved in the weekly meeting; bank 2 weeks of content ahead at all times.

### 7.4 Channel playbooks (summary)

- TikTok: 3×/week, native style (not ads), trending sounds where tasteful, hook in first 1.5s, every video ends with a soft CTA (“Link in bio → instant WhatsApp quote”).

- Instagram: Reels + carousel fleet features + Story highlights (Fleet, Requirements, Reviews, FAQ).

- Facebook: community/diaspora groups, marketplace-style posts, event/wedding content, reviews.

- YouTube: the trust vault — long-form reviews/guides; comments replied daily.

- WhatsApp Status: daily — this is the retention channel (existing contacts see it free).

# 8. WhatsApp Commerce Architecture

### 8.1 Stages

| Stage | Tool | Trigger | Capability |
| --- | --- | --- | --- |
| 1 (Day 1) | WhatsApp Business App | — | Catalogue (fleet), auto-greeting, quick replies, labels (source, vehicle, status) |
| 2 (Month 2–3) | App + structured playbook | — | Qualification scripts, quote templates, deposit flow, SLA enforcement |
| 3 (Month 4–6) | WhatsApp Business API via BSP | >50 conversations/day or 2+ agents | Shared inbox, automation, template messages, CRM integration |

### 8.2 Conversation architecture (spec)

GATE 0 — GREETING (instant, always)
"Karibu Kerus Tours & Travellers 🚙✨
How can we help today?
1️⃣ Self-drive   2️⃣ Chauffeur   3️⃣ Airport transfer
4️⃣ Tours        5️⃣ Corporate   6️⃣ Talk to a person"

GATE 1 — QUALIFY (quick-reply tree)
Self-drive → dates → vehicle class → licence/age → pickup location → passengers
Chauffeur  → dates → route/occasion → passengers → vehicle preference
Transfer   → flight no. → date/time → destination area → passengers
Tours      → interest → dates → group size → budget band
Corporate  → org → need → duration → volume → decision maker

GATE 2 — QUOTE (human + template, < 30 min business hrs)
Structured quote block: vehicle · dates · rate × days · deposit · balance ·
included (insurance, mileage) · next step

GATE 3 — BOOK (human)
Written confirmation → deposit (M-Pesa) → receipt → booking ref → T&Cs link

GATE 4 — PRE-TRIP (automated, Stage 3)
T-2 days reminder (pickup point, docs to carry, payment balance)

GATE 5 — HANDOVER
Photo check-in (exterior/interior, odometer, fuel) via WhatsApp → stored to booking record

GATE 6 — RETURN → REVIEW (automated, Stage 3)
Inspection → thank-you → Google review link (deep link) → referral ask

### 8.3 SLAs (internal standard)

| Metric | Standard |
| --- | --- |
| First response (auto) | < 5 seconds |
| First human response (business hrs 7:00–21:00) | < 5 minutes |
| Quote delivered after qualification | < 30 minutes |
| Follow-up if no reply after quote | 24h, then 72h (gentle, once) |
| Every conversation tagged & logged to CRM | 100% |

### 8.4 Compliance & hygiene

- Personal data handled per Kenya DPA 2019 (ODPC registration required — §12).

- Marketing broadcasts only to opted-in lists; templates approved via API rules; no scraping/unsolicited bulk messaging (platform-ban risk).

- Sensitive documents (ID, licence) requested only after booking intent, stored in CRM with restricted access, deleted per policy.

# 9. CRM Data Model

### 9.1 Entities

Lead → source, channel, campaign, entry date, first response time, status Contact → name, phone, email, country, segment (tourist/domestic/corporate/diaspora), consent flags, source of first contact Vehicle → reg, make/model, class, daily/weekly/monthly rate, status (available/booked/maintenance), insurance, tracker Booking → ref, contact, vehicle, start/end, pickup/dropoff, rate, deposit, balance, terms version, status Payment → ref, booking, amount, method (M-Pesa code), date, receipt issued Review → contact, booking, platform, rating, text, published date, reply status Referral/Partnership → partner, code/link, bookings attributed, commission status

### 9.2 Pipeline

New Lead → Qualified → Quoted → Negotiation → Won(Booked) → In-Trip →
Returned → Reviewed → (Repeat / Dormant)
Dormant → Re-engaged (nurture)

### 9.3 Data rules

- One contact per phone number (dedupe on +254 normalised number).

- Every touch logs: source, timestamp, outcome — “where did this customer come from?” must always be answerable.

- Monthly export to Kerus-owned storage (Google Drive under business account) — data portability guarantee.

# 10. Automation Workflows

| # | Workflow | Trigger | Actions | Tooling |
| --- | --- | --- | --- | --- |
| 1 | Website enquiry → CRM | Quote form submit | Create lead, tag source, auto-reply WhatsApp/SMS, notify ops | Site → CRM (native/Zapier) |
| 2 | WhatsApp enquiry → CRM | New conversation (Stage 3) | Create lead, tag source/label | BSP webhook → CRM |
| 3 | Booking → confirmation | Deposit received (M-Pesa callback) | Send confirmation + receipt + ref | Daraja callback → template |
| 4 | Payment → receipt | M-Pesa STK success | Receipt PDF/template, log payment | Daraja |
| 5 | Upcoming booking → reminder | T-2 days | WhatsApp/email reminder + docs checklist | CRM workflow |
| 6 | Return → review request | Trip end | Google review link + soft ask | CRM workflow |
| 7 | Inactive → re-engagement | 90/180 days no activity | Gentle WhatsApp offer (“we saved your number”) | CRM workflow |
| 8 | Repeat → loyalty offer | 2nd booking | Thank-you + loyalty discount | CRM workflow |
| 9 | Review → reputation DB | New review anywhere | Log, notify, flag <4★ for owner reply | Review monitoring |
| 10 | Content → publishing | Calendar item due | Draft → approve → publish → repurpose checklist | Content calendar |

Design principle: automation removes friction, never the human. Every automated message is signed by a person (Rhoda/team) and every escalation path ends at a human.

# 11. Analytics & KPI Framework

### 11.1 Event taxonomy (GA4)

view_vehicle · start_quote · quote_submitted · wa_click · call_click · booking_confirmed · deposit_paid · review_link_clicked · blog_read · gmap_directions

### 11.2 KPI definitions

| KPI | Definition | Formula |
| --- | --- | --- |
| Lead volume | Qualified enquiries logged | count |
| Cost per lead | (ad spend + content cost) / leads | per channel |
| Enquiry → booking | Booked / qualified leads | ≥25% target (12 mo) |
| Cost per booking | Spend / bookings | per channel |
| Repeat rate | Repeat bookings / total | ≥20% target (12 mo) |
| Review velocity | New Google reviews / month | 5+/mo steady state |
| Response time | First human WhatsApp reply | <5 min (business hrs) |
| Organic visibility | GSC impressions & clicks trend | monthly, per cluster |
| Vehicle revenue | Revenue per vehicle | monthly |
| Channel revenue | Bookings revenue by source | monthly |

### 11.3 Dashboard spec (Looker Studio v1 in 90 days)

Page 1 — Acquisition: leads & bookings by channel, CPL, CPB, trends. Page 2 — Conversion: funnel (visit → quote → booking), response times, quote win rate. Page 3 — Assets: organic impressions/clicks, rankings (25 money keywords), reviews & rating trend, followers. Page 4 — Money: revenue by channel & vehicle, repeat rate, LTV proxy (avg booking value × repeat factor).

Refreshed automatically; reviewed in the monthly governance meeting (§14).

# 12. Trust, Legal & Compliance

| Area | Action |
| --- | --- |
| Data protection | Register with ODPC under the Kenya Data Protection Act 2019 (mandatory for businesses processing personal data); publish Privacy Policy; consent checkboxes; data minimisation |
| Terms & policies | Terms & Conditions, Booking Policy, Cancellation Policy, Rental Requirements, Payment Policy — drafted by counsel, hosted at /legal/, linked in every booking & quote |
| Payments | M-Pesa Paybill with business name (trust signal); receipts for every payment; refund policy explicit |
| Identity & fraud | Verification at booking (ID/licence), deposit protects the business, written records protect the customer; never request ID via public channels — only via verified business number |
| Vehicle records | Digital check-in/out photos (odometer, fuel, condition) stored with the booking — the single most effective dispute-prevention tool in the industry |
| Insurance disclosure | What is covered/excess/what is not — stated on the site and in every quote. (Insurance provider & terms: [TBC] from Kerus) |
| Reviews integrity | Only real customers are invited; no incentivised reviews (Google policy); respond to 100% of reviews, especially negative ones |
| Platform risk | One backup channel for every primary (email + call beside WhatsApp; social beside Google) — no single-platform dependency |

# 13. Implementation Dependencies & Client Inputs

| Dependency | Needed by | Owner |
| --- | --- | --- |
| Discovery answers (§2) | Phase 0 end | Rhoda |
| Fleet photos + specs + rates | Phase 2 | Kerus |
| Pricing approval (per vehicle) | Phase 2 | Rhoda |
| Brand direction approval | Phase 2 | Rhoda |
| M-Pesa Paybill/Till + Daraja credentials | Phase 5 | Kerus |
| ODPC registration | Phase 1 (parallel) | Kerus (we prepare) |
| T&Cs legal review | Phase 2 | Counsel (Kerus-engaged) |
| Domain purchase decision | Phase 1 day 1 | Rhoda |
| Ad budget approval | Phase 4/7 | Rhoda |
| Content availability (1–2 hrs/wk of Rhoda + ops) | Phase 4 onward | Kerus |

# 14. Governance & Operating Model

### 14.1 Roles

| Role | Responsibility |
| --- | --- |
| Rhoda (owner) | Decisions, brand voice, pricing, customer relationships |
| Ops/fleet manager (Kerus) | Handovers, vehicle records, WhatsApp coverage |
| Content lead | Content engine execution |
| Digital Transformation & Growth Partner | Strategy, architecture, SEO, analytics, automation, optimisation, technical governance |

### 14.2 Cadence

- Weekly (30 min): numbers check — leads, bookings, response time, content published, issues.

- Monthly (90 min): dashboard review, channel decisions, budget reallocation, content plan approval.

- Quarterly (half day): strategy review — moat health, pricing vs market, roadmap re-plan, expansion gates.

### 14.3 Ownership & exit (anti-lock-in, written into the contract)

- Kerus owns: domain, hosting, all accounts, all content, all data, all credentials (vaulted under business email).

- Open standards only: WordPress, standard plugins, exportable CRM, documented workflows.

- Exit: 30-day handover with full documentation; nothing is held. We win by performance, not possession.

# 15. Risk Register

| # | Risk | L | I | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Legal exposure: no ODPC registration / unclear T&Cs | H | M | Register Phase 1; counsel-drafted policies before booking goes live |
| 2 | Brand squatting (“Kerus” domains/handles) | H | M | Register all in Phase 1 day 1; monitor quarterly |
| 3 | Reputational risk from unverified “Patrick” association | M | M | Verify facts in Phase 0; all public claims factual & consented; build brand on owned assets |
| 4 | WhatsApp/Google platform policy changes or suspension | M | M | Keep email+call backups; compliance hygiene; never bulk-spam |
| 5 | Google Business Profile suspension (category/verification) | M | L | Accurate NAP, real address, genuine photos, policy compliance |
| 6 | Pricing opacity claims / negative reviews | M | M | Transparent pricing on site; review response protocol; service recovery |
| 7 | Seasonal demand swings (tourism peaks) | M | H | Corporate & diaspora segments balance seasonality; retargeting off-season |
| 8 | Fleet capacity vs demand mismatch | M | M | Lead tracking prevents over-promising; availability calendar (Tier 2) |
| 9 | Payment fraud / deposit scams in market | M | L | Single verified number for payments; payment confirmation protocols |
| 10 | Founder content fatigue | L | M | Batch production; delegate editing; keep Rhoda’s hours light |
| 11 | Competitor copies playbook | M | M | The moat is execution + data + reviews; move fast, compound |
| 12 | Dependency on a single growth partner | M | L | Documented systems, open tech, Kerus-owned everything (§14.3) |

(L = likelihood, I = impact; H/M/L)

# 16. Expansion Opportunities & Gating Criteria

| Stream | Effort | Margin signal | Gate to open |
| --- | --- | --- | --- |
| Self-drive (core) | — | High volume, moderate margin | Now |
| Chauffeur services | Med | High margin | Now (if driver pool exists [TBC]) |
| Airport transfers | Low | High margin | Now |
| Corporate accounts | Med | High LTV | 10+ fleet & invoicing ready |
| Long-term rentals | Med | Steady cash flow | Utilisation < 70% on part of fleet |
| Tours & travel packages | Med | High margin | 3+ proven routes + licensed guides |
| Wedding/event transport | Low | High margin | Decoration partners identified |
| NGO/institutional | Med | High LTV | Compliance docs ready |
| Diaspora segment | Low | High LTV | Payment rails for diaspora (cards/MPESA global) |
| Fleet partnerships (driver-owned cars) | High | Asset-light growth | Brand & insurance standards defined |
| Marketplace listings (aggregators) | Low | Volume | Own brand strong enough to survive margin pressure |
| Customer portal / app / telematics | High | Efficiency & retention | >30 vehicles OR >150 bookings/mo |

Rule: every expansion is gated on measured data (utilisation, CAC, repeat rate), never on enthusiasm.

# 17. Partnership Playbook

### 17.1 Targets & mechanics

| Partner type | Examples | Mechanic |
| --- | --- | --- |
| Hotels & Airbnb hosts | Westlands/Karen/CBD hotels, Mombasa resorts | Referral code + co-branded landing page; 5–10% commission benchmark |
| Tour operators/agencies | Safari ops, travel agencies | White-label vehicle supply; reciprocal referrals |
| Corporates & NGOs | Organisations with field ops | Corporate account terms, monthly invoicing |
| Event planners | Wedding planners, event firms | Package rates + priority fleet |
| Universities & diaspora networks | Student bodies, diaspora FB groups | Group rates, ambassador programme |
| Content creators | Travel creators | Vehicle seeding for content (documented, disclosed) |

### 17.2 System

Unique wa.me link + landing page per partner → partner-tagged leads in CRM → monthly attribution report → commissions paid on confirmed bookings. No partnership is announced publicly until verified and consented (no fabricated logos or affiliations).

# 18. Implementation Roadmap — Phase Detail

| Phase | Deliverables | Dependencies | Timeline | KPIs | Client input | Tech | Business outcome |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 0 Intelligence & Strategy | Confirmed audit, brand direction, keyword map, firm quotation | Discovery answers | Wk 1–2 | Signed-off strategy | §2 answers | — | Alignment; zero assumptions |
| 1 Digital Foundation | Domain+email live, GBP claimed/verified, WhatsApp Business configured, GA4+GSC+pixels, CRM, credential vault | Phase 0 | Wk 2–4 | All assets live & verified | Domain decision, ODPC start | §4.2 | Business is findable & trackable from day 1 |
| 2 Brand & Website | Brand system applied; booking-engine website; legal pages; photo shoot | Phase 1 + content inputs | Wk 4–10 | Site live, indexed, LCP<2.5s | Fleet data, pricing, brand approval | WP + schema + wa.me | Trust headquarters live |
| 3 Search & Local Visibility | GBP optimised, 30+ citations, review engine, digital PR pipeline | Phase 2 | Mo 2–5 | GBP views/actions, first 10 reviews | Review replies | GMB + citations | Discovery begins |
| 4 Social & Content Engine | Channels live, content machine, founder content | Phase 2 | Mo 2–6 | 12+ videos/mo, follower growth | Rhoda content time | §7 stack | Attention → owned channels |
| 5 WhatsApp & CRM | Structured flows, templates, CRM data model, M-Pesa deposit link | Phase 1–2 | Mo 3–5 | <5min response, 100% lead logging | Paybill/Daraja | App→API path | Conversion infrastructure |
| 6 Automation | 10 workflows live | Phase 5 | Mo 5–8 | Workflows live & logged | — | CRM/BSP/Zapier | Scale without adding staff |
| 7 Growth & Partnerships | Paid ads on CAC, partner network v1 | Phase 3–4 | Mo 6–12 | CPL/CPB per channel, 5+ partners | Ad budget | Ads + landing pages | Predictable acquisition |
| 8 Optimize & Scale | Quarterly replan, expansion gates, dashboards v2 | All | Mo 6+ | MoM KPI trends | — | §16 gates | Compounding moat |

# 19. 90-Day Execution Plan (Week by Week)

| Week | Execution |
| --- | --- |
| 1 | Phase 0: discovery call, audit finalisation, brand direction, keyword map |
| 2 | Phase 0 sign-off; register domains + all social handles; ODPC process started |
| 3 | Email + GBP claim + WhatsApp Business config + GA4/GSC/pixels + CRM setup |
| 4 | Brand system applied (logo, palette, voice); photo shoot 1 (fleet + Rhoda) |
| 5–6 | Website build: IA, design system, homepage/fleet/vehicle templates |
| 7–8 | Website build: services, quote flow, FAQ, legal pages; content v1 written |
| 9 | Launch checklist: schema, speed, analytics events, wa.me CTAs; site live |
| 10 | GBP optimisation + first citations + review invite flow; content engine batch 1 |
| 11–12 | First dashboard + first monthly review; ads test budget (small, measured); social cadence stabilised |
| 13 | 90-day review: scorecard vs §21 targets, pricing refresh, next-quarter plan |

30-day immediate actions (first month): own the name everywhere; verify GBP; WhatsApp Business live with catalogue + greeting; analytics installed; brand approved; website in build.

# 20. 12-Month & 3–5 Year Technical Evolution

Month 12 state: WordPress site at scale (30+ pages), API WhatsApp with automation, CRM with clean data, dashboard mature, review portfolio 25–50 @ 4.7★+, ads scaled on CAC, 5+ active partners, corporate pipeline open.

Year 2–3: availability calendar + online deposit; PWA (installable, offline rates); customer portal (bookings/documents); loyalty programme; telematics on fleet; Swahili site version if data supports; content library 100+ videos.

Year 4–5: native app only if PWA/portal retention justifies; corporate dashboard; partner portal; multi-city (Mombasa, Kisumu) and East Africa via partnerships; marketplace integrations; data-led pricing engine. Each gate in §16.

# 21. Appendix A — Sources

- KNBS Economic Survey 2025 via Eastleigh Voice — https://eastleighvoice.co.ke/business/146576/kenya-records-147pc-rise-in-international-tourist-arrivals-in-2024-report

- TRI Annual Tourism Sector Performance Report 2024 — https://tri.go.ke/wp-content/uploads/2025/02/TRI-Tourism-Sector-Performance-Report-2024.pdf

- The Star — JKIA & MIA arrivals (2021–2025) — https://www.the-star.co.ke/news/infographics/2026-06-16-international-visitor-arrivals-at-jkia-and-mia

- Car Hire Nairobi — 2026 rate guide by vehicle class — https://carhirenairobi.co.ke/car-hire-nairobi-cost/

- Gorilla Safaris Rwanda — self-drive rates & requirements cross-check — https://gorillasafarisrwanda.com/self-drive-car-hire-nairobi-kenya-rentals.htm

- Movers in Nairobi — cheapest car hire directory + review counts — https://moversinnairobi.co.ke/cheapest-car-hire-services-in-nairobi/

- Avenue Car Hire — https://www.avenuecarhire.com/

- Self Drive Kenya — https://www.selfdrivekenya.com/

- Patrick Riang’a profile & Car Soko departure — https://kenya-today.com/popular-car-sales-executive-patrick-parts-ways-with-car-soko-after-years-of-service-promises-new-beginning/ ; https://whownskenya.com/patrick-rianga-car-soko-dr-kingori-interview-car-salesman/

- WhatsApp statistics (Kenya) — https://www.ycloud.com/blog/whatsapp-statistics-for-businesses ; https://helloduty.com/blogs/how-whatsapp-is-transforming-business-communication-in-kenya

- Kenyan website cost benchmarks — https://teracreations.com/how-much-does-website-design-cost-in-kenya-in-2025/ ; https://oracom.co.ke/the-cost-of-a-website-in-kenya/

- Unrelated brand name collisions (observed) — https://kerusafaris.com/ ; https://www.instagram.com/kerusglobal/

# 22. Appendix B — Phase 0 Discovery Questions for Rhoda

- What is the registered business name & legal structure? Registration number?

- Current fleet: make/model/year/reg per vehicle; which are self-drive vs chauffeur-only?

- Current rates per vehicle (daily/weekly/monthly) and deposit policy?

- Insurance: provider, cover type, excess, self-drive eligibility rules?

- Who currently handles enquiries? What are the current booking, payment and cancellation steps?

- Do you have a physical office/address? Pickup/delivery capability?

- The Patrick exposure: what exactly happened, which platform, what reach, is there any ongoing relationship or permission to use the content?

- Rough customer mix: tourists / domestic / corporate / diaspora — percentages?

- Any existing (even dormant) pages, accounts, or listings under any name?

- Goals in Rhoda’s words: what does success look like in 12 months? (revenue, fleet size, brand, lifestyle)

- Budget envelope for digital investment (setup + monthly)?

- Who else is on the team (drivers, office staff, partners) and their WhatsApp/phone coverage hours?

— End of Blueprint v0.9 —